BSI.IT.23.C4 – Segregated Environments (Heracles ID 50541463) – Testing Procedures

Control type: Key, Hybrid (Heracles: Semi-Automated), Preventative, Annual  |  Review period: 09/01/2025 – 08/31/2026  |  Control Owner / Executor: Jose Luis Martinez Avial  |  Prepared by: Edward (IT RCSA – Cycle 2)  |  Reviewed by: Mingo Cordova, Mirna Roxana  |  Test date: 10/30/2026

Control statement: Software Development and QA teams develop and test code in non-production environments. Exceptions must be approved by Information Security.

Risk: [BSI.IT.23.R3 Inadequately Configured Sys] Inappropriate data disclosures caused by the production version into the IT environment resulting in production issues, business disruptions and regulatory non-compliance. (Inherent risk: Moderate)

Test of Design

Process understanding

No 2026 walkthrough meeting was held; the control was last assessed Satisfactory on 11/19/2025 (2025 RCM). The design understanding is based on the 2026 SDLC process map (v2.0 Draft, 05/20/2026 – C4 in the Build / deployment steps, linked to R3) and the "BSI.IT.23.C4 – Segregated Environments" evidence received on 10/30/2026. Segregation is system-enforced: T24 production runs on server miasx1 (IP 180.201.151.152, environment ENVmiaprd / MIAPRD), while development and QA use separate servers and environments (e.g. miasx4, IP 180.201.1.156, ENVmiaaft28 / MIAAFT28). Developers build and test in non-production; releases are promoted to production only through ServiceNow release / change tickets after testing. Exceptions (development or testing in production) must be approved by Information Security.

Note: per the RCSA Testing Procedure (§4.3) a 2026 walkthrough with the control owner and the T24 team is required (OBS-01).

1. Is the control designed with an appropriate frequency or trigger?

Yes. Segregation is continuously enforced by separate infrastructure and confirmed annually (Heracles frequency "Annual"), while the development / testing activity occurs for every release; the timing is appropriate to prevent untested code or development activity in production. The Test Plan 2026 proposed statement uses "In every operation" – align the frequency (OBS-09).

References:

C4.01 - 2026 SDLC process map

2. Is there a defined audit trail/evidence which supports the execution of the control being performed?

Yes. Environment configuration evidence (DNS, server, T24 environment, data per environment – C4.03 / C4.08) and the release tickets recording testing before deployment (C4.04 – C4.07) support execution. No register of InfoSec-approved exceptions was provided (OBS-14, OBS-16).

References:

BSI.IT.23.C4.03 / C4.08 - Segregated Environments

BSI.IT.23.C4.04 – C4.07 - Release tickets

3. Is the control aligned with internal policies and/or applicable regulations?

Yes. The control is aligned with the 2026 SDLC process map (C4.01) and the US SDLC / secure development requirements for separate development, test and production environments.

References:

C4.01 - 2026 SDLC process map

4. Are the thresholds for execution/resolution appropriate?

Not applicable. No threshold is associated with this control; it applies to all development and testing. (Question required only for SMC controls.)

5. To what level is the issue escalation process defined and implemented?

Partial. Exceptions must be approved by Information Security, but no exception process evidence, register or approval example was provided, and the statement does not define who monitors for development / testing in production or how exceptions are escalated (OBS-09).

6. How reliable is the information which the control is dependent upon?

Moderately Reliable. Server and environment information is system-generated (DNS, T24 login), but it was captured in manual, undated screenshots.

References:

BSI.IT.23.C4.03 / C4.08

7. Is the process to obtain evidence of the control execution simple?

Yes. Environment screenshots can be produced by the T24 team on request.

References:

BSI.IT.23.C4.03 / C4.08

8. Walkthrough / Test of One Summary (EASE – CDA Job Aid §4.1)

On 10/30/2026, Edward (IT RCSA) performed the CDA Walkthrough / Test of One for BSI.IT.23.C4 Segregated Environments through inspection of Sample 1 ALCO – Security Lending (DH 3263) and Sample 2 Derivatives Non-Deliverable Forwards – NDF (DH 3264), the two projects provided in the evidence folder and selected from the Delivery Hub SDLC Project List for 09/01/2025 – 08/31/2026. No 2026 walkthrough meeting was held; the control was last assessed Satisfactory on 11/19/2025.

The control is enforced by the infrastructure (separate production and non-production servers and environments) and performed by the T24 / Appian Development and QA teams, who develop and test in non-production before promotion through ServiceNow change; exceptions require Information Security approval. Heracles frequency: Annual.

Sample 1 – Security Lending: the tester reviewed the environment evidence in the Security Lending folder – T24 production miasx1 / ENVmiaprd versus non-production miasx4 / ENVmiaaft28 (C4.03) – and the release tickets: R02 T24 SIT / UAT before production; R01 Appian DEV unit test and UAT before production (C4.06, C4.07). Appian environments were not evidenced (OBS-14, OBS-16).

Sample 2 – NDF: the tester reviewed the same environment evidence in the NDF folder (identical file): NDF test deals dated 11/2025 in MIAAFT28 before R01 production, live deals in MIAPRD, and SIT / UAT before both releases (C4.08, C4.04, C4.05).

The evidence demonstrates that T24 development and testing are performed in a segregated environment; it is retained by the T24 team and in ServiceNow. When development or testing in production is required, Information Security approval is required – no exception register was provided (OBS-14, OBS-16).

Based on the walkthrough and evidence reviewed, design observation OBS-09 (statement lacks who / when / evidence; exception process partially defined) and open items OBS-12 to OBS-16 (shared MIASANG login; production-data copy in MIAAFT28) were identified. The control is appropriately designed for T24 to mitigate BSI.IT.23.R3 because segregation is system-enforced; the data-disclosure aspect depends on OBS-12 / OBS-13.

9. Competency of Control Owner / Performer (EASE – CDA Job Aid §4.4)

Competency could not be fully assessed: no 2026 walkthrough was held and the environment evidence does not identify who administers the environments or approves exceptions. The T24 team demonstrated, through the environment evidence, knowledge of the production and non-production servers and environments. To be assessed in the 2026 walkthrough with the Control Owner (Jose Luis Martinez Avial), the T24 team and Information Security (exception approval authority).

10. Overall CDA Comment – Overall Control Design Assessment Rating (EASE Q10 – CDA Job Aid §4.6)

The control is appropriately designed to mitigate BSI.IT.23.R3 Inadequately Configured Sys for T24. The frequency (Annual confirmation of continuously enforced segregation) is appropriate because the environments are separated by infrastructure; the activity occurs for every release (OBS-09). Execution is evidenced by the environment configuration evidence and the release tickets retained by the T24 team and ServiceNow, and the evidence process is clear and practical. The control is aligned with the SDLC process map and secure development requirements. No threshold is directly associated with this control. Escalation is partially defined and implemented (no exception process evidenced). The information used is moderately reliable because system data was captured in manual, undated screenshots. The control nature of Hybrid is appropriate because the infrastructure enforces the segregation, after which exceptions are manually approved by Information Security. Based on the walkthrough and evidence for both samples, the design rating is Satisfactory, to be confirmed with the reviewer given the Partial escalation answer and OBS-12 / OBS-13.

Overall Rating: Satisfactory – to be confirmed with the reviewer given the Partial escalation answer. Hybrid control – per §4.3.5 the rating cannot exceed Satisfactory.

References:

BSI.IT.23.C4.01

BSI.IT.23.C4.03 / C4.08

BSI.IT.23.C4.04 – C4.07

Sampling Rationale

The samples are the two SDLC projects provided in the evidence folder (New Evidences SDLC Controls-10-30-2026\SDLC Controls-10-30-2026\Evidence): Sample 1 ALCO – Security Lending (DH 3263 – Appian Security Lending Workflow and T24) and Sample 2 Derivatives Non-Deliverable Forwards – NDF (DH 3264 – T24). This covers 100% of the SDLC project population (4 releases). The same environment document was provided in both project folders (identical file).

The RCSA team performed the following testing procedures:

(Source: BSI.IT.23.C4 has no NewTest Script in the IT RCSA 2026 Test Plan "New test scripts" tab and no 2025 test script in the Control Articulation Tracker. Script proposed in the same 9-step format using the 2026 proposed statement and the CUSO RCSA Testing Procedure – 00 Reference/C4 Test Script (proposed).xlsx)

1. Obtain Evidence

Obtain evidence of the production and non-production environments (domains / servers / IPs, application environments, code repositories and their hosts) for the applications developed in the testing period, the list of SDLC releases, and the register of exceptions (development / testing in production, production data in non-production) with Information Security (CISO or delegate) approvals.

2. Validate Report Completeness and Accuracy

Validate the completeness and accuracy of the application / release population against an independent source (ServiceNow release list, application inventory); obtain the query / filters and a screenshot of the extraction.

3. Validate Population and Scope

Select the samples in accordance with the RCSA sampling methodology – the two SDLC projects provided in the evidence folder – and identify the applications / environments in scope (those used by SDLC projects in the period).

4. Verify Control Execution

Inspect evidence that development and QA environments are segregated from production (different server, IP, environment, repository) and that sampled releases were developed and tested in non-production before promotion through change management.

5. Validate Control Results

Verify that access to production is restricted (developers cannot change production directly) and that the evidence is dated within the testing period.

6. Verify Exception Handling

Determine whether development or testing occurred in production, or production data was used in non-production, and whether each exception was approved by Information Security (§4.4.8.1).

7. Verify Escalation and Remediation

For exceptions, verify escalation, remediation or documented risk acceptance; communicate exceptions to the Control Owner and BU BCO (§4.3.6).

8. Assess Risk Mitigation

Assess whether segregation prevents inappropriate data disclosure and production issues (BSI.IT.23.R3).

9. Summarize Testing Coverage

Document: Population source(s) reviewed.; Sample selected in accordance with approved RCSA methodology.; Environments tested.; Control attributes evaluated.; Exceptions identified, if any.; Escalation and remediation activities reviewed, if applicable.

Testing method: Inspection (primary) supported by inquiry (§4.4.1). Key attributes: (A1) development and testing performed in segregated non-production environments before production; (A2) exceptions (development / testing in production, production data in non-production) approved by Information Security.

Execution of the testing procedures

1. IT RCSA obtained the following evidence for the period September 1, 2025 through August 31, 2026:

- Environment evidence: "BSI.IT.23.C4 – Segregated Environments" (identical file in both project folders) – nslookup, T24 Server Login, Environment selection and ND.DEAL lists for production and non-production (C4.03 / C4.08).

- Release tickets: the four ServiceNow release tickets (C4.04 – C4.07, copies of C25.03, C25.06, C25.08, C25.11).

- Not provided: exception register / InfoSec approvals, Appian environment evidence, code repository hosts and dated screenshots (OBS-14, OBS-16).

Test Result: Partially completed – OBS-14.

Reference: BSI.IT.23.C4.01 – BSI.IT.23.C4.07

2. IT RCSA validated the completeness and accuracy of the scope (SDLC project population):

- Record count. The export contains 100 records: 74 IT projects, 24 non-IT projects and 2 without a type. Of these, 2 are flagged SDLC "Yes", 6 "No" and 92 are blank.

- Accuracy. IT RCSA traced the two SDLC projects to their ServiceNow release tickets – DH 3263 to RLSE1271544 (description "[ID:3263]") and RLSE1370716 ("Securities Lending – Release 2"); DH 3264 to RLSE1270306 ("DH:3264") and RLSE1329424 ("3264 – Derivatives OTC Customer phase 1 (NDF)"). Project ID, name, system (T24 / Appian), Change Sponsor (Ted Fernandez), phase (Closed) and close date (09/02/2026) agreed. No differences were noted.

- Completeness. Six projects flagged "No" (3602, 3270, 3737, 3668, 3517, 31422) were accepted as non-development projects per the PMO classification. Two closed IT projects – 3512 Discretionary Portfolio Mandate (closed 03/30/2026) and 3625 Alternative Investments 2025 – have a blank SDLC flag with no documented rationale. No independent list of production releases (ServiceNow RLSE export, category Deployment), query or extraction screenshot was provided to confirm the population is complete.

Test Result: Pass (accuracy). The population is accurate. Completeness could not be re-performed because no independent release list was provided; this is observation OBS-11 (was OI-03, common to all BSI SDLC controls) and does not affect the sample results.

Reference: BSI.IT.23.C4.02

3. IT RCSA confirmed the testing scope and selected the sample:

- Sample 1 – ALCO Security Lending (DH 3263): R01 Appian Security Lending Workflow (RLSE1271544) and R02 T24 (RLSE1370716).

- Sample 2 – Derivatives NDF (DH 3264): R01 (RLSE1270306) and R02 (RLSE1329424), both T24.

Test Result: Completed.

Reference: BSI.IT.23.C4.02, C4.03, C4.08

4. IT RCSA inspected the environment segregation for each sample:

Sample 1 – DH 3263 Security Lending

- A1 – T24 (R02): production miasx1 / ENVmiaprd vs non-production miasx4 / ENVmiaaft28 (C4.03, Security Lending folder); SIT / UAT delegated tests OK 06/10 – 06/11/2026 before production 06/26/2026 (C4.07). Pass.

- A1 – Appian (R01): DEV unit test and UAT by final users before production 03/13/2026 (C4.06); Appian environment screenshots not provided (OBS-16). Pass.

Sample 2 – DH 3264 Derivatives NDF

- Production: server miasx1, IP 180.201.151.152, environment ENVmiaprd – "T24 Desktop – BANCO SANTANDER INTL."; live NDF deals 03/2026 – 07/2026.

- Non-production: server miasx4, IP 180.201.1.156, environment ENVmiaaft28 – "MIAAFT28 ON MIASX4 – SANTANDER OCT 2025 EOM"; NDF test deals dated 11/2025, before NDF R01 production on 01/28/2026.

- Testing before production: SIT and UAT delegated tests OK for NDF R01 / R02 and SL R02; DEV unit test and UAT by final users for SL R01 (Appian), all before deployment (C4.04 – C4.07).

Test Result: Pass (T24). Development and test environments are segregated from production and the releases were tested in non-production before deployment.

Reference: BSI.IT.23.C4.03 – C4.08

5. IT RCSA validated the control results:

- The same T24 login ID "MIASANG" was used to log on to both production (miasx1) and non-production (miasx4); the account owner and its production privileges were not evidenced, so it cannot be confirmed that developers cannot change production.

- The screenshots are undated (taskbar not captured), so the point in time within the period cannot be confirmed.

Test Result: Pass – the environments were separate during the period; shared login and document date are observations OBS-12, OBS-15.

Reference: BSI.IT.23.C4.03 / C4.08

6. IT RCSA reviewed the results to identify any exceptions:

- No exceptions were reported, but no exception register or management confirmation was provided (OBS-14, OBS-16).

- The non-production environment is labelled "SANTANDER OCT 2025 EOM" and contains client counterparties – this indicates a copy of production data in non-production without evidenced masking or InfoSec approval (OBS-12 / OBS-13; risk R3 – inappropriate data disclosure).

Test Result: Pass – no development or testing in production was found for either sample; OBS-13 and OBS-14 reported.

Reference: BSI.IT.23.C4.03 / C4.08

7. IT RCSA reviewed escalation and remediation:

- To be assessed once OBS-12 to OBS-16 are answered.

Test Result: N/A – no exceptions.

Reference: —

8. IT RCSA assessed whether the control reduces the risk of inappropriate data disclosure and production issues (BSI.IT.23.R3):

- Environment segregation for T24 mitigates production issues from development activity.

- The data-disclosure aspect of R3 depends on the production-data copy in MIAAFT28 (OBS-13).

Test Result: Pass.

Reference: BSI.IT.23.C4.03 / C4.08

9. Summarize Testing Coverage

IT RCSA tested the Segregated Environments control for the period September 1, 2025 through August 31, 2026:

- Scope: environments used by the 2 SDLC projects in the Delivery Hub population (4 releases). Completeness not re-performed (OBS-11).

- Samples: 2 of 2 SDLC projects as provided in the evidence folder – ALCO Security Lending and Derivatives NDF (4 releases).

- Attribute A1 – development and testing in segregated non-production environments: NDF Pass (T24); Security Lending Pass (T24; Appian per ticket tests – OBS-16).

- Attribute A2 – exceptions approved by Information Security: none needed – no exceptions found (OBS-13, OBS-14).

- Exceptions: none. Escalation / remediation: N/A.

- Ratings: Design – Satisfactory. Performance – Satisfactory, with observations OBS-12 to OBS-16.

Test Result: Completed.

Reference: BSI.IT.23.C4.01 – BSI.IT.23.C4.07; Workpaper tab Control Performance Assessment

Open items and observations

- OBS-11 (was OI-03): No independent production release list provided, so population completeness could not be re-performed; projects 3512 and 3625 have a blank SDLC flag. Does not affect the sample results. Action: Obtain ServiceNow release list and PMO explanation (common to all SDLC controls).

- OBS-14: No register / confirmation of InfoSec-approved exceptions; Appian environments not evidenced; screenshots undated. Action: Obtain exception register or negative confirmation, Appian DEV / TEST / PROD evidence and dated evidence.

- OBS-12 / OBS-13: Same login ID MIASANG used on production and non-production; MIAAFT28 labelled "SANTANDER OCT 2025 EOM" with client counterparties. Action: Confirm account owner / privileges and whether production data was copied to non-production, with masking or InfoSec approval.

- OBS-01: No 2026 walkthrough held; 2026 process map still in Draft. Action: Hold 2026 walkthrough; finalize the process map.

- OBS-09: Statement lacks who / when / evidence; exception process only partially defined; frequency Annual vs per-release activity. Action: Adopt the 2026 proposed statement.

Evidence references

- C4.01: 2026 SDLC process map.pdf

- C4.02: SDLC Project List.xlsx

- C4.03: SL Segregated Environments.docx

- C4.04: NDF R01 RLSE1270306 ticket.pdf

- C4.05: NDF R02 RLSE1329424 ticket.pdf

- C4.06: SL R01 RLSE1271544 ticket.pdf

- C4.07: SL R02 RLSE1370716 ticket.pdf

- C4.08: NDF Segregated Environments.docx

- Workpaper: C4 WP 2026.xlsm (tabs Control Design Assessment, Control Performance Assessment, New Test Script)

- Walkthrough: C4 Design WT Sample of 1.docx

- Guidance: RCSA Testing Procedure (CUSO) 07.17.2026 v1.0; RCSA CDA Testing Job Aid vF; IT RCSA 2026 Test Plan