BSI.IT.23.C1 – Business Requirement (Heracles ID 50696247) – Control Design Assessment (CDA)

Control type: Key, Manual, Governance, In every operation  |  Review period: 09/01/2025 – 08/31/2026  |  Control Owner / Executor: Jose Luis Martinez Avial  |  Prepared by: Edward (IT RCSA – Cycle 2)  |  Reviewed by: Mingo Cordova, Mirna Roxana  |  Test date: 10/30/2026

Control statement: As part of developing a new internal system, customizing vendor products or upgrading existing systems, functional and non-functional requirements must be defined and approved by the business sponsor prior to entering the Build phase of the SDLC process.

Risk: [BSI.IT.23.R4 Lack of Design Phase] Insufficient identification and documentation of business and functional requirements for new or updated system designs, due to poorly established design phase process requirements, may result in business production issues and regulatory non-compliance. (Inherent risk: Moderate)

How to use this document: it answers the design questions 1 – 10 (RCSA CDA Job Aid). Under each answer, "Reference Folders Reviewed" names the folder to open and the files to look at. The process map and population are in CDA\Process Map and Population; the sample evidence quoted in the answers is in CPA\S1 Security Lending and CPA\S2 NDF. The detailed walkthrough is in "C1 Design Walkthrough Sample of 1.docx" (this folder).

Test of Design

Process understanding

The design understanding is based on the walkthrough performed by IT RCSA on 08/13/2025 with Jose Luis Martinez Avial (Systems Development Director) and on inspection of the 2026 SDLC process map (version 2.0, Draft, 05/20/2026). The control sits in the Define phase, step 1.1 "Business requirements are defined". For every SDLC project / release the Project Manager documents the functional and non-functional requirements in the US PMO Business Requirements Document (BRD) template and obtains the Business Sponsor's e-mail approval, which is embedded in the BRD and uploaded to Delivery Hub before the Gate 4 – Prepare to Build (PTB) disposition.

Note: per the RCSA Testing Procedure (§4.3) walkthroughs are performed annually. The last walkthrough was held on 08/13/2025 and the 2026 process map is still in Draft. A 2026 walkthrough / confirmation of no change with the control owner is required (OBS-01).

1. Is the control designed with an appropriate frequency or trigger?

Yes. The control is designed with an "In every operation" trigger, which is appropriate to mitigate BSI.IT.23.R4 because sponsor approval of the requirements is a prerequisite of the PTB gate for every SDLC project / release, so systems are not built on undocumented or unapproved requirements.

Reference Folders Reviewed:

- Population & Process Map – folder CDA\Process Map and Population: BSI.IT.23.C1.01 - 2026 SDLC Process Map; BSI.IT.23.C1.02 - SDLC Project List (population)

2. Is there a defined audit trail/evidence which supports the execution of the control being performed?

Yes. The defined audit trail is the BRD (with Approvers table and the embedded sponsor approval e-mail) uploaded to Delivery Hub, and the Delivery Hub gate disposition records showing the PTB meeting and approval dates.

Reference Folders Reviewed:

- Sample 1 Evidence – ALCO Security Lending – folder CPA\S1 Security Lending: BSI.IT.23.C1.03 - Security Lending R01 BRD; BSI.IT.23.C1.04 - Security Lending R01 sponsor approval 02-06-2026; BSI.IT.23.C1.05 - Security Lending R02 BRD; BSI.IT.23.C1.06 - Security Lending R02 sponsor approval 04-29-2026; BSI.IT.23.C1.13 - Security Lending gate history (PTB 10-31-2025)

- Sample 2 Evidence – Derivatives NDF – folder CPA\S2 NDF: BSI.IT.23.C1.07 - NDF R01 BRD; BSI.IT.23.C1.08 - NDF R01 sponsor sign-off 10-23-2025; BSI.IT.23.C1.09 - NDF R01 Gate 4 approval 11-04-2025; BSI.IT.23.C1.10 - NDF R02 BRD; BSI.IT.23.C1.11 - NDF R02 sponsor sign-off 12-02-2025; BSI.IT.23.C1.12 - NDF R02 Gate 4 approval 03-10-2026

3. Is the control aligned with internal policies and/or applicable regulations?

Yes. The control is aligned with the Santander US SDLC Standard and the BSI SDLC process map (C1.01, step 1.1). The 2026 process map is still in Draft (OBS-01).

Reference Folders Reviewed:

- Population & Process Map – folder CDA\Process Map and Population: BSI.IT.23.C1.01 - 2026 SDLC Process Map

4. Are the thresholds for execution/resolution appropriate?

Not applicable. No threshold is associated with this control; it applies to every SDLC project. (Question required only for SMC controls.)

5. To what level is the issue escalation process defined and implemented?

Full. The Project Manager confirms each phase checkpoint before the next phase; the PMO applies quality assurance to the business artifacts and requires re-documentation and sponsor approval when requirements are missing (C1.14); project status is reported monthly to the TWG.

Reference Folders Reviewed:

- Sample 1 Evidence – ALCO Security Lending – folder CPA\S1 Security Lending: BSI.IT.23.C1.14 - Security Lending Appian release emails 02-2026

6. How reliable is the information which the control is dependent upon?

Moderately Reliable. Sponsor approvals are given by e-mail and embedded manually; BRD templates are partially completed (non-functional sections "NA") and versioning is inconsistent (OBS-02).

Reference Folders Reviewed:

- Sample 1 Evidence – ALCO Security Lending – folder CPA\S1 Security Lending: BSI.IT.23.C1.03 - Security Lending R01 BRD; BSI.IT.23.C1.05 - Security Lending R02 BRD

7. Is the process to obtain evidence of the control execution simple?

Yes. BRDs, approvals and gate dispositions are downloaded from Delivery Hub by the PMO on request.

Reference Folders Reviewed:

- Sample 1 Evidence – ALCO Security Lending – folder CPA\S1 Security Lending: BSI.IT.23.C1.03 - Security Lending R01 BRD; BSI.IT.23.C1.04 - Security Lending R01 sponsor approval 02-06-2026; BSI.IT.23.C1.05 - Security Lending R02 BRD; BSI.IT.23.C1.06 - Security Lending R02 sponsor approval 04-29-2026; BSI.IT.23.C1.13 - Security Lending gate history (PTB 10-31-2025); BSI.IT.23.C1.14 - Security Lending Appian release emails 02-2026; BSI.IT.23.C1.15 - Security Lending T24 release emails 05-2026

- Sample 2 Evidence – Derivatives NDF – folder CPA\S2 NDF: BSI.IT.23.C1.07 - NDF R01 BRD; BSI.IT.23.C1.08 - NDF R01 sponsor sign-off 10-23-2025; BSI.IT.23.C1.09 - NDF R01 Gate 4 approval 11-04-2025; BSI.IT.23.C1.10 - NDF R02 BRD; BSI.IT.23.C1.11 - NDF R02 sponsor sign-off 12-02-2025; BSI.IT.23.C1.12 - NDF R02 Gate 4 approval 03-10-2026

8. Walkthrough / Test of One Summary (EASE – CDA Job Aid §4.1)

On 10/30/2026, Edward (IT RCSA) performed the CDA Walkthrough / Test of One for BSI.IT.23.C1 Business Requirement through inspection of Sample 1 ALCO – Security Lending (DH 3263) and Sample 2 Derivatives Non-Deliverable Forwards – NDF (DH 3264), the two projects provided in the evidence folder and selected from the Delivery Hub SDLC Project List for 09/01/2025 – 08/31/2026. No 2026 walkthrough meeting was held; the process understanding is based on the walkthrough of 08/13/2025 with Jose Luis Martinez Avial and the 2026 SDLC process map.

The control is triggered by every SDLC project / release and performed in every operation by the Project Manager, who documents the functional and non-functional requirements in the US PMO BRD template and obtains the Business Sponsor's e-mail approval before the Gate 4 – Prepare to Build (PTB) disposition.

Sample 1 – Security Lending: the tester reviewed the R01 Appian BRD approved by Ted Fernandez on 02/06/2026 and the R02 T24 BRD approved on 04/29/2026 (C1.03 – C1.06), the project gate dispositions (PTB 10/31/2025, release ALL – C1.13) and the release e-mail chains (C1.14, C1.15). R02 was approved before its Gate 4 (05/15/2026); R01 was approved after Build started (exception EX-C1-01).

Sample 2 – NDF: the tester reviewed the R01 BRD approved 10/23/2025 before Gate 4 approval on 11/04/2025, and the RL2 BRD approved 12/02/2025 before Gate 4 approval on 03/10/2026 (C1.07 – C1.12).

The evidence demonstrates the requirements were defined and sponsor-approved and is retained in Delivery Hub. When requirements are missing or change, the PMO requires re-documentation and sponsor approval (C1.14). Variation: Appian and T24 releases, initial and enhancement releases.

Based on the walkthrough and evidence reviewed, design observation OBS-06 (statement lacks who / evidence / change handling) was identified; EX-C1-01 is an operating exception. The control is appropriately designed to mitigate BSI.IT.23.R4 because sponsor-approved requirements are a prerequisite of the PTB gate.

9. Competency of Control Owner / Performer (EASE – CDA Job Aid §4.4)

Based on inquiry (2025 walkthrough) and the 2026 evidence, the Project Managers (Marcus Medeiros, Domingo Megia Planet) and the Business Sponsor (Ted Fernandez, Treasury) demonstrated an appropriate understanding of the control purpose (requirements approved before Build), the BRD template and sponsor sign-off, the evidence required (BRD with embedded approval, gate record) and the escalation responsibilities (PMO quality assurance – C1.14). The Business Sponsor has the authority to approve the requirements. The Security Lending R01 exception shows the timing requirement was not applied when scope was added after PTB. Competency to be re-confirmed with the Control Owner (Jose Luis Martinez Avial) in the 2026 walkthrough.

10. Overall CDA Comment – Overall Control Design Assessment Rating (EASE Q10 – CDA Job Aid §4.6)

The control is appropriately designed to mitigate BSI.IT.23.R4 Lack of Design Phase. The trigger (every SDLC project / release, before Gate 4 – PTB) is appropriate because requirements must be approved before Build. Execution is evidenced by the BRD with the embedded Business Sponsor approval and the Delivery Hub gate records retained in Delivery Hub, and the evidence process is clear, practical and sustainable. The control is aligned with the SDLC Standard and the BSI SDLC process map (step 1.1). No threshold is directly associated with this control. Escalation is fully defined and implemented. The information used is moderately reliable because approvals are manual e-mails and BRD sections are partially completed. The control nature of Manual is appropriate because the Business Sponsor reviews and approves the requirements. Based on the walkthrough and evidence for both samples, the design rating is Satisfactory; the operating exception EX-C1-01 is assessed in the CPA (proposed Needs Improvement).

Overall Rating: Satisfactory. Manual control – per the RCSA Testing Procedure (§4.3.5) the rating cannot exceed Satisfactory.

Reference Folders Reviewed:

- Population & Process Map – folder CDA\Process Map and Population: BSI.IT.23.C1.01 - 2026 SDLC Process Map; BSI.IT.23.C1.02 - SDLC Project List (population)

- Sample 2 Evidence – Derivatives NDF – folder CPA\S2 NDF: BSI.IT.23.C1.07 - NDF R01 BRD; BSI.IT.23.C1.08 - NDF R01 sponsor sign-off 10-23-2025; BSI.IT.23.C1.09 - NDF R01 Gate 4 approval 11-04-2025; BSI.IT.23.C1.10 - NDF R02 BRD; BSI.IT.23.C1.11 - NDF R02 sponsor sign-off 12-02-2025; BSI.IT.23.C1.12 - NDF R02 Gate 4 approval 03-10-2026

Evidence references – where to find each file

All files for this control are inside the folder "C1 Business Req". Open the sub-folder shown, then the file with the reference number quoted in the text.

Population & Process Map – folder CDA\Process Map and Population

- BSI.IT.23.C1.01 - 2026 SDLC Process Map.pdf

- BSI.IT.23.C1.02 - SDLC Project List (population).xlsx

Sample 1 Evidence – ALCO Security Lending – folder CPA\S1 Security Lending

- BSI.IT.23.C1.03 - Security Lending R01 BRD.docx

- BSI.IT.23.C1.04 - Security Lending R01 sponsor approval 02-06-2026.msg

- BSI.IT.23.C1.05 - Security Lending R02 BRD.docx

- BSI.IT.23.C1.06 - Security Lending R02 sponsor approval 04-29-2026.msg

- BSI.IT.23.C1.13 - Security Lending gate history (PTB 10-31-2025).docx

- BSI.IT.23.C1.14 - Security Lending Appian release emails 02-2026.msg

- BSI.IT.23.C1.15 - Security Lending T24 release emails 05-2026.msg

Sample 2 Evidence – Derivatives NDF – folder CPA\S2 NDF

- BSI.IT.23.C1.07 - NDF R01 BRD.docx

- BSI.IT.23.C1.08 - NDF R01 sponsor sign-off 10-23-2025.msg

- BSI.IT.23.C1.09 - NDF R01 Gate 4 approval 11-04-2025.pdf

- BSI.IT.23.C1.10 - NDF R02 BRD.docx

- BSI.IT.23.C1.11 - NDF R02 sponsor sign-off 12-02-2025.msg

- BSI.IT.23.C1.12 - NDF R02 Gate 4 approval 03-10-2026.pdf

Other documents

- C1 WP 2026.xlsm (control folder) – tabs Control Design Assessment, Control Performance Assessment, New Test Script

- CDA\C1 Control Design Assessment - CDA.docx and CDA\C1 Design Walkthrough Sample of 1.docx

- CPA\C1 Control Performance Assessment - CPA.docx and CPA\C1 Audit Workpaper (Sample Size 1).docx

- Guidance: RCSA Testing Procedure (CUSO) 07.17.2026 v1.0; RCSA CDA Testing Job Aid vF; IT RCSA 2026 Test Plan