BSI.IT.23.C13 – Design of System (Heracles ID 50541400) – Control Design Assessment (CDA)

Control type: Key, Manual, Preventative, In every operation  |  Review period: 09/01/2025 – 08/31/2026  |  Control Owner / Executor: Jose Luis Martinez Avial  |  Prepared by: Edward (IT RCSA – Cycle 2)  |  Reviewed by: Mingo Cordova, Mirna Roxana  |  Test date: 10/30/2026

Control statement: As part of developing a new internal system, customizing vendor products, upgrading existing systems, or onboarding a new technology, the Project Team submits the Architecture Design artifacts for review and approval by Enterprise Architecture and submits the Data (logical, physical) model, Data artifacts mandated by Chief Data Officer (CDO) if the project had data impact for review and approval by the Data Governance team (CDO).

Risk: [BSI.IT.23.R4 Lack of Design Phase] Insufficient identification and documentation of business and functional requirements for new or updated system designs, due to poorly established design phase process requirements, may result in business production issues and regulatory non-compliance. (Inherent risk: Moderate)

How to use this document: it answers the design questions 1 – 10 (RCSA CDA Job Aid). Under each answer, "Reference Folders Reviewed" names the folder to open and the files to look at. The process map and population are in CDA\Process Map and Population; the sample evidence quoted in the answers is in CPA\S1 Security Lending and CPA\S2 NDF. The detailed walkthrough is in "C13 Design Walkthrough Sample of 1.docx" (this folder).

Test of Design

Process understanding

The design understanding is based on the walkthrough performed by IT RCSA on 08/05/2025 with Jose Luis Martinez Avial (Systems Development Director) and on inspection of the 2026 SDLC process map "2026 PM_Systems Development Life Cycle (BSI)_v1" (version 2.0, Draft, 05/20/2026; Process Owner: Jose Luis Martinez Avial; BCO: Elizabeth Noda). The control sits in the Define phase, step 1.3 "Architecture Design is developed". For every SDLC project the Project Manager completes the Data Risk Assessment (DRA) in Delivery Hub with the Data Steward; the DRA rating drives CDO participation (LOW – CDO opts out; HIGH – CDO opts in) and the CDO decision is recorded at the Gate 3 – Prepare to Plan (PTP) disposition. The Project Team also submits the Architecture Design artifacts (Single Design / Single Technical Design, Data Flow Guide) to Enterprise Architecture, which approves them and confirms whether the Architecture Review Board (ARB) is required; the approval is uploaded to Delivery Hub as a Gate 5 artifact before implementation.

Note: per the RCSA Testing Procedure (§4.3) walkthroughs are performed annually. The last walkthrough was held on 08/05/2025 and the 2026 process map is still in Draft. A 2026 walkthrough / confirmation of no change with the control owner is required (OBS-01).

1. Is the control designed with an appropriate frequency or trigger?

Yes. The control is designed with an "In every operation" trigger, which is appropriate to mitigate BSI.IT.23.R4 because every SDLC project must complete a DRA reviewed by the CDO before the Gate 3 decision and must have its Architecture Design approved by Enterprise Architecture before the implementation gate. Both checkpoints occur before production, so the control is preventative. The control statement does not define when the EA approval must occur; in practice it is a Gate 5 artifact obtained after the Gate 4 (PTB) start of Build (OBS-04).

Reference Folders Reviewed:

- Population & Process Map – folder CDA\Process Map and Population: BSI.IT.23.C13.01 - 2026 SDLC Process Map; BSI.IT.23.C13.02 - SDLC Project List (population)

2. Is there a defined audit trail/evidence which supports the execution of the control being performed?

Yes. The defined audit trail is the Delivery Hub DRA form (rating, "Data Risk Assessment has been Approved", "CDO: Approved"), the Delivery Hub gate disposition record (meeting date, approval date, CDO In / Out) and the Enterprise Architecture approval e-mails uploaded to Delivery Hub or embedded in the Single Design. The evidence demonstrates the review and approval of the design and data artifacts and is sufficient to validate execution.

Reference Folders Reviewed:

- Sample 1 Evidence – ALCO Security Lending – folder CPA\S1 Security Lending: BSI.IT.23.C13.03 - Security Lending Data Risk Assessment (Low); BSI.IT.23.C13.05 - Security Lending DRA approval and gate history; BSI.IT.23.C13.07 - Security Lending EA approval 12-04-2025; BSI.IT.23.C13.08 - Security Lending EA Appian no impact 02-09-2026; BSI.IT.23.C13.09 - Security Lending EA no ARB needed 05-12-2026

- Sample 2 Evidence – Derivatives NDF – folder CPA\S2 NDF: BSI.IT.23.C13.04 - NDF Data Risk Assessment (High); BSI.IT.23.C13.06 - NDF DRA approval and gate history; BSI.IT.23.C13.10 - NDF R01 EA approval 12-10-2025; BSI.IT.23.C13.11 - NDF R02 EA approval 03-24-2026

3. Is the control aligned with internal policies and/or applicable regulations?

Yes. The control is aligned with the Santander US System Development Life Cycle (SDLC) Standard and the BSI SDLC process map (C13.01, step 1.3), and with the CDO Data Management requirements that drive the DRA. The 2026 process map is still in Draft (OBS-01).

Reference Folders Reviewed:

- Population & Process Map – folder CDA\Process Map and Population: BSI.IT.23.C13.01 - 2026 SDLC Process Map

4. Are the thresholds for execution/resolution appropriate?

Not applicable. No threshold is associated with this control; it applies to every SDLC project. The DRA rating (Low / High) determines CDO participation. (Question required only for SMC controls.)

5. To what level is the issue escalation process defined and implemented?

Full. Each phase has a gate checkpoint where the Project Manager confirms the phase artifacts before the next phase; a gate is not approved without the required DRA / EA approvals. The PMO escalates missing EA confirmations before gate meetings (e.g. C13.08, C13.09) and project status is reported monthly to the Technology Working Group (TWG – Green / Amber / Red).

Reference Folders Reviewed:

- Sample 1 Evidence – ALCO Security Lending – folder CPA\S1 Security Lending: BSI.IT.23.C13.08 - Security Lending EA Appian no impact 02-09-2026; BSI.IT.23.C13.09 - Security Lending EA no ARB needed 05-12-2026

6. How reliable is the information which the control is dependent upon?

Moderately Reliable. DRA forms and gate dispositions are Delivery Hub records, but the DRA approval date is only visible on the gate record, EA approvals are given by e-mail and attached manually, and the CDO-mandated deliverables for a HIGH DRA are not stored with the DRA (OBS-05). The reliability depends on the manual handling of these artifacts.

Reference Folders Reviewed:

- Sample 1 Evidence – ALCO Security Lending – folder CPA\S1 Security Lending: BSI.IT.23.C13.05 - Security Lending DRA approval and gate history

- Sample 2 Evidence – Derivatives NDF – folder CPA\S2 NDF: BSI.IT.23.C13.06 - NDF DRA approval and gate history

7. Is the process to obtain evidence of the control execution simple?

Yes. DRA screens, gate dispositions and EA approvals are downloaded from Delivery Hub by the PMO (Joshua De Leon) on request.

Reference Folders Reviewed:

- Sample 1 Evidence – ALCO Security Lending – folder CPA\S1 Security Lending: BSI.IT.23.C13.03 - Security Lending Data Risk Assessment (Low); BSI.IT.23.C13.05 - Security Lending DRA approval and gate history; BSI.IT.23.C13.07 - Security Lending EA approval 12-04-2025; BSI.IT.23.C13.08 - Security Lending EA Appian no impact 02-09-2026; BSI.IT.23.C13.09 - Security Lending EA no ARB needed 05-12-2026

- Sample 2 Evidence – Derivatives NDF – folder CPA\S2 NDF: BSI.IT.23.C13.04 - NDF Data Risk Assessment (High); BSI.IT.23.C13.06 - NDF DRA approval and gate history; BSI.IT.23.C13.10 - NDF R01 EA approval 12-10-2025; BSI.IT.23.C13.11 - NDF R02 EA approval 03-24-2026

8. Walkthrough / Test of One Summary (EASE – CDA Job Aid §4.1)

On 10/30/2026, Edward (IT RCSA) performed the CDA Walkthrough / Test of One for BSI.IT.23.C13 Design of System through inspection of Sample 1 ALCO – Security Lending (DH 3263) and Sample 2 Derivatives Non-Deliverable Forwards – NDF (DH 3264), the two projects provided in the evidence folder and selected from the Delivery Hub SDLC Project List for 09/01/2025 – 08/31/2026. No 2026 walkthrough meeting was held; the process understanding is based on the walkthrough of 08/05/2025 with Jose Luis Martinez Avial (Systems Development Director) and the 2026 SDLC process map (v2.0 Draft).

The control is triggered by every SDLC project / release and performed in every operation by the Project Manager (submission), the Data Steward / CDO (Data Risk Assessment) and Enterprise Architecture (design approval). The DRA is completed in Delivery Hub and the CDO decision is recorded at the Gate 3 – Prepare to Plan disposition; the Architecture Design (Single Design / Single Technical Design, Data Flow Guide) is approved by the Enterprise Architect before implementation.

Sample 1 – Security Lending: the tester reviewed the DRA (LOW, "CDO: Approved") and the Gate 3 disposition (meeting 08/01/2025, approval 10/01/2025, CDO "Out"), and the Enterprise Architecture approvals of 12/04/2025, 02/09/2026 (Appian release – no architecture impact) and 05/12/2026 (T24 release – no ARB required), all before production on 03/13/2026 and 06/26/2026 (C13.03, C13.05, C13.07 – C13.09).

Sample 2 – NDF: the tester reviewed the DRA (HIGH, "CDO: Approved") and the Gate 3 disposition (meeting 07/11/2025, approval 07/28/2025, CDO "In"), and the Enterprise Architecture approvals of 12/10/2025 (RL1) and 03/24/2026 (RL2), before production on 01/28/2026 and 05/08/2026 (C13.04, C13.06, C13.10, C13.11).

The evidence demonstrates that design and data governance reviews were completed and approved before implementation and is retained in Delivery Hub. When an approval is missing, the gate is not approved and the PM / PMO escalate before the gate meeting (C13.08, C13.09). Variation: LOW versus HIGH DRA (CDO out / in) and Appian versus T24 platforms – both reviewed.

Based on the walkthrough and evidence reviewed, design observations OBS-04 (EA approval obtained after the start of Build) and OBS-05 (NDF CDO deliverables not stored separately) were identified. The control is appropriately designed to mitigate BSI.IT.23.R4 because design and data risks are reviewed by the accountable functions before implementation.

9. Competency of Control Owner / Performer (EASE – CDA Job Aid §4.4)

Based on inquiry (2025 walkthrough) and the 2026 evidence, the Control Owner / Executor (Jose Luis Martinez Avial, BSI Development Director – IT Lead on both DRAs) and the Project Managers (Marcus Medeiros, Domingo Megia Planet) demonstrated an appropriate understanding of the control purpose (preventing undocumented or unreviewed designs), the key activities (DRA, CDO gate decision, EA submission), the evidence required (Delivery Hub DRA, gate disposition, EA approval e-mail) and the escalation responsibilities (PMO escalation before gates). The Enterprise Architect (Jofman Perez, VP) and the CDO hold the authority to approve. Competency to be re-confirmed in the 2026 walkthrough.

10. Overall CDA Comment – Overall Control Design Assessment Rating (EASE Q10 – CDA Job Aid §4.6)

The control is appropriately designed to mitigate BSI.IT.23.R4 Lack of Design Phase. The trigger (every SDLC project / release) is appropriate because the DRA is reviewed before Gate 3 and the Architecture Design before implementation. Execution is evidenced by the DRA, the Gate 3 disposition and the Enterprise Architecture approval e-mails retained in Delivery Hub, and the evidence process is clear, practical and sustainable. The control is aligned with the SDLC Standard and the BSI SDLC process map (step 1.3). No threshold is directly associated with this control. Escalation is fully defined and implemented. The information used is moderately reliable because it relies on Delivery Hub records and manual e-mail approvals. The control nature of Manual is appropriate because the Enterprise Architect and the CDO review and approve the artifacts. Based on the walkthrough and evidence for both samples, the design rating is Satisfactory (manual control – cannot exceed Satisfactory).

Overall Rating: Satisfactory. Manual control – per the RCSA Testing Procedure (§4.3.5) the rating cannot exceed Satisfactory.

Reference Folders Reviewed:

- Population & Process Map – folder CDA\Process Map and Population: BSI.IT.23.C13.01 - 2026 SDLC Process Map; BSI.IT.23.C13.02 - SDLC Project List (population)

- Sample 2 Evidence – Derivatives NDF – folder CPA\S2 NDF: BSI.IT.23.C13.06 - NDF DRA approval and gate history; BSI.IT.23.C13.10 - NDF R01 EA approval 12-10-2025; BSI.IT.23.C13.11 - NDF R02 EA approval 03-24-2026

Evidence references – where to find each file

All files for this control are inside the folder "C13 Design of System". Open the sub-folder shown, then the file with the reference number quoted in the text.

Population & Process Map – folder CDA\Process Map and Population

- BSI.IT.23.C13.01 - 2026 SDLC Process Map.pdf

- BSI.IT.23.C13.02 - SDLC Project List (population).xlsx

Sample 1 Evidence – ALCO Security Lending – folder CPA\S1 Security Lending

- BSI.IT.23.C13.03 - Security Lending Data Risk Assessment (Low).pdf

- BSI.IT.23.C13.05 - Security Lending DRA approval and gate history.docx

- BSI.IT.23.C13.07 - Security Lending EA approval 12-04-2025.msg

- BSI.IT.23.C13.08 - Security Lending EA Appian no impact 02-09-2026.msg

- BSI.IT.23.C13.09 - Security Lending EA no ARB needed 05-12-2026.msg

Sample 2 Evidence – Derivatives NDF – folder CPA\S2 NDF

- BSI.IT.23.C13.04 - NDF Data Risk Assessment (High).pdf

- BSI.IT.23.C13.06 - NDF DRA approval and gate history.docx

- BSI.IT.23.C13.10 - NDF R01 EA approval 12-10-2025.msg

- BSI.IT.23.C13.11 - NDF R02 EA approval 03-24-2026.msg

Other documents

- C13 WP 2026.xlsm (control folder) – tabs Control Design Assessment, Control Performance Assessment, New Test Script

- CDA\C13 Control Design Assessment - CDA.docx and CDA\C13 Design Walkthrough Sample of 1.docx

- CPA\C13 Control Performance Assessment - CPA.docx and CPA\C13 Audit Workpaper (Sample Size 1).docx

- Guidance: RCSA Testing Procedure (CUSO) 07.17.2026 v1.0; RCSA CDA Testing Job Aid vF; IT RCSA 2026 Test Plan